**Daily Scrum Meeting Minutes: 3/27 - 3/31**

Date: 3/27/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:26

Alvaro:

* What was done since the last scrum meeting?
* Did research on cloud messaging
* What is planned to be done until the next scrum meeting?
* Decide on the best alternative for message notification
* What are the hurdles?
* None foreseen

Antonio:

* What was done since the last scrum meeting?
* Consolidated some of the web pages to better populate others
* What is planned to be done until the next scrum meeting?
* Change some web content (videos and links and icons)
* What are the hurdles?
* No foreseen hurdles

Chandan:

* What was done since the last scrum meeting?
* Synchronization of Ready Buttons work now and correctly reflect in Firebase
* What is planned to be done until the next scrum meeting?
* Fix a bug with the host as he waits for new user
* What are the hurdles?
* Traversing the listeners to make sure everything is synchronized

Date: 3/28/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:45

Alvaro:

* What was done since the last scrum meeting?
* Found out more about FCM
* What is planned to be done until the next scrum meeting?
* Try to implement
* What are the hurdles?
* Identifying user devices

Antonio:

* What was done since the last scrum meeting?
* Changed some icons and video links
* Changed some text features
* What is planned to be done until the next scrum meeting?
* Work on adding app info to site
* What are the hurdles?
* None foreseen

Chandan:

* What was done since the last scrum meeting?
* Code refactoring trying to fix the host bug
* What is planned to be done until the next scrum meeting?
* Fine tune PowerPoint presentation
* What are the hurdles?
* Tracking bugs through the listeners is proving troublesome

Date: 3/29/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:40

Alvaro:

* What was done since the last scrum meeting?
* Made an attempt at sending notifications programmatically
* What is planned to be done until the next scrum meeting?
* Research
* What are the hurdles?
* None foreseen

Antonio:

* What was done since the last scrum meeting?
* Worked on stylings for app information
* What is planned to be done until the next scrum meeting?
* Finish app information styling
* What are the hurdles?
* None foreseen

Chandan:

* What was done since the last scrum meeting?
* Worked on PowerPoint
* What is planned to be done until the next scrum meeting?
* Test new UI
* What are the hurdles?
* Getting Arduinos on the same network

Date: 3/30/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:40

Alvaro:

* What was done since the last scrum meeting?
* Research
* What is planned to be done until the next scrum meeting?
* More research on FCM and message storage
* What are the hurdles?
* Not sure on the technology adequate for messaging

Antonio:

* What was done since the last scrum meeting?
* Finished styling for application information on site
* What is planned to be done until the next scrum meeting?
* Add styling for skillcourt pad information
* What are the hurdles?
* None foreseen

Chandan:

* What was done since the last scrum meeting?
* Did some testing on the new UI
* What is planned to be done until the next scrum meeting?
* General bugfixing
* What are the hurdles?
* Don’t have Arduino pads yet but need to check the Multiplayer game state

Date: 3/31/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:40

Alvaro:

* What was done since the last scrum meeting?
* Research on messaging
* What is planned to be done until the next scrum meeting?
* Simulate message passing through alerts
* What are the hurdles?
* Development may be a bit tough

Antonio:

* What was done since the last scrum meeting?
* Finished styling for all app and pad information
* What is planned to be done until the next scrum meeting?
* Work on mobile styling for app and pad info
* What are the hurdles?
* Css research to be done

Chandan:

* What was done since the last scrum meeting?
* Fixed some bugs with the room and people leaving
* What is planned to be done until the next scrum meeting?
* Work on the Countdown timer
* What are the hurdles?
* None foreseen