**Daily Scrum Meeting Minutes: 4/3 - 4/7**

Date: 4/3/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:00

Alvaro:

* What was done since the last scrum meeting?
* Made a test class to pass messages from one user to another
* What is planned to be done until the next scrum meeting?
* Make it more dynamic
* What are the hurdles?
* Might be difficult without a server

Antonio:

* What was done since the last scrum meeting?
* Finished mobile styling for the web site
* What is planned to be done until the next scrum meeting?
* Work on redoing documentation from throughout semester (after clearing up of some information )
* What are the hurdles?
* None foreseen

Chandan:

* What was done since the last scrum meeting?
* Defining the user class to derive a POJO from the JSON tree
* What is planned to be done until the next scrum meeting?
* Synchronize the users when starting a room
* What are the hurdles?
* None foreseen

Date: 4/4/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:00

Alvaro:

* What was done since the last scrum meeting?
* Began work on a Node server
* What is planned to be done until the next scrum meeting?
* Development and research
* What are the hurdles?
* None foreseen

Antonio:

* What was done since the last scrum meeting?
* Documentation for senior project (user stories, et cetera)
* What is planned to be done until the next scrum meeting?
* Research on displaying the correct url when on skillcourt’s website
* What are the hurdles?
* Have attempted this before with no results

Chandan:

* What was done since the last scrum meeting?
* Tested the room’s ready status with the dummy room
* What is planned to be done until the next scrum meeting?
* Fix issue with room not correctly unsubscribing a user when pressing back
* What are the hurdles?
* None foreseen

Date: 4/5/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:00

Alvaro:

* What was done since the last scrum meeting?
* Added a new field for users to track their device’s ID
* What is planned to be done until the next scrum meeting?
* Access the ID for messaging
* What are the hurdles?
* None foreseen

Antonio:

* What was done since the last scrum meeting?
* Researched displayed url when site it up
* What is planned to be done until the next scrum meeting?
* Continue research on this topic until solution is found
* What are the hurdles?
* I continue to have no luck in the matter

Chandan:

* What was done since the last scrum meeting?
* Fixed bug from last meeting with the unsubscribing
* What is planned to be done until the next scrum meeting?
* Connect listeners for multiplayer UI
* What are the hurdles?
* None yet, have done this before

Date: 4/6/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:00

Alvaro:

* What was done since the last scrum meeting?
* Did more work on the Node server, nearing completion
* What is planned to be done until the next scrum meeting?
* Development on the Node server
* What are the hurdles?
* None foreseen

Antonio:

* What was done since the last scrum meeting?
* Was able to finally display ‘[www.skillcourt.com](http://www.skillcourt.com)’ in URL bar when on the site
* What is planned to be done until the next scrum meeting?
* Js logic for cycling through app and pad information
* What are the hurdles?
* None foreseen (maybe minor research)

Chandan:

* What was done since the last scrum meeting?
* Added listeners to detect other user’s kicks
* What is planned to be done until the next scrum meeting?
* Discuss with Pedro how to get around a few issues with SkillCourt
* What are the hurdles?
* Electrical engineers want to do dynamic pad allocation but that might be an issue with the current implementation

Date: 4/7/17

Attendees: Alvaro, Antonio, Chandan

Start time: 15:00

End time: 16:00

Alvaro:

* What was done since the last scrum meeting?
* First iteration of the Node server is complete
* What is planned to be done until the next scrum meeting?
* Testing
* What are the hurdles?
* Integration with Firebase

Antonio:

* What was done since the last scrum meeting?
* Wrote out js logic for cycling through pad and app information
* What is planned to be done until the next scrum meeting?
* Upload the most recent version of the site
* What are the hurdles?
* None foreseen

Chandan:

* What was done since the last scrum meeting?
* Got some insight from Pedro, did some research on how to approach the issues
* What is planned to be done until the next scrum meeting?
* Test the listeners and multiplayer UI in a newly created activity
* What are the hurdles?
* Seems fine in a vacuum but might run into some other issues, will get back to this next meeting